Sprint Document

Ver 1.0

14 April 2018

Thoughts and Ideas on the project being discussed with all members of the group

Task: Ideas for the Requirement/Scope of the Project

|  |  |  |
| --- | --- | --- |
| Task | Description of Task | Complete (Y/N) |
| 1 | Come up with ideas on the requirement/Scope of the Project |  |

Next Sprint meeting date: 16 April

Ver 1.1

16 April 2018

|  |  |  |
| --- | --- | --- |
| Task | Description of Task | Complete (Y/N) |
| 1 | Come up with ideas on the requirement/Scope of the Project | Y |
| 2 | Discussion on Scope of Project |  |

Next Sprint Meeting Date: 18 April 2018

Ver 1.2

18 April 2018

|  |  |  |
| --- | --- | --- |
| Task | Description of Task | Complete (Y/N) |
| 1 | Come up with ideas on the requirement/Scope of the Project | Y |
| 2 | Discussion on Scope of Project | Ongoing |
| 3 | Research Limitation and Solutions |  |
| 4 | Research regarding PCap files |  |
| 5 | Research use of Android Studio for UI |  |

Next Sprint Meeting Date: 23 April 2018

Ver 1.3

23 April 2018

|  |  |  |
| --- | --- | --- |
| Task | Description of Task | Complete (Y/N) |
| 1 | Come up with ideas on the requirement/Scope of the Project | Y |
| 2 | Discussion on Scope of Project | Ongoing |
| 3 | Research Limitation and Solutions | Ongoing |
| 4 | Research regarding PCap files | Ongoing |
| 5 | Research use of Android Studio for UI | Ongoing |
| 6 | Delegate Roles for Each Team Member | Y |
| 7 | Select Design Tools (Umlet) | Y |
| 8 | Select a Design Process (RUP) | Y |
| 9 | Create Draft Proposal by Saturday (28 April 2018) |  |
| 10 | Program/Document Version Control (GitHub/WordPress) | Y |

Next Sprint meeting date: 24 April 2018

Ver 1.4

24 April 0218

|  |  |  |
| --- | --- | --- |
| Task | Description of Task | Complete (Y/N) |
| 1 | Come up with ideas on the requirement/Scope of the Project | Y |
| 2 | Discussion on Scope of Project | Ongoing |
| 3 | Research Limitation and Solutions | Ongoing |
| 4 | Research regarding PCap files | Ongoing |
| 5 | Research use of Android Studio for UI | Ongoing |
| 6 | Delegate Roles for Each Team Member | Y |
| 7 | Select Design Tools (Umlet) | Y |
| 8 | Select a Design Process (RUP) | Y |
| 9 | Create Draft Proposal by Saturday (28 April 2018) |  |
| 10 | Program/Document Version Control (GitHub/WordPress) | Y |
| 11 | Device to be Used | Ongoing |
| 12 | Possible Test Cases for Project Discussion |  |
| 13 | Create a Structure of Program Design and Basic Things |  |

Next Sprint Meeting Date: 30April 2018

Ver 2.0

30 April 2018

|  |  |  |
| --- | --- | --- |
| Task | Description of Task | Complete (Y/N) |
| 1 | Come up with ideas on the requirement/Scope of the Project | Y |
| 2 | Discussion on Scope of Project | Y |
| 3 | Research Limitation and Solutions | Y |
| 4 | Research regarding PCap files | Y |
| 5 | Research use of Android Studio for UI | Y |
| 6 | Delegate Roles for Each Team Member | Y |
| 7 | Select Design Tools (Umlet) | Y |
| 8 | Select a Design Process ~~(RUP)~~ (Agile) | Y |
| 9 | Create Draft Proposal by Saturday (28 April 2018) | Y |
| 10 | Program/Document Version Control (GitHub/WordPress) | Y |
| 11 | Device to be Used | Ongoing |
| 12 | Possible Test Cases for Project Discussion | Ongoing |
| 13 | Create a Structure of Program Design and Basic Things | Y |
| 14 | Discuss on Diagrams Required | Ongoing |
| 15 | Documentation (ongoing process) | Ongoing |

Next Sprint Meeting Date: 5 May 2018

Ver 2.1

5 May 2018

|  |  |  |
| --- | --- | --- |
| Task | Description of Task | Complete (Y/N) |
| 1 | Come up with ideas on the requirement/Scope of the Project | Y |
| 2 | Discussion on Scope of Project | Y |
| 3 | Research Limitation and Solutions | Y |
| 4 | Research regarding PCap files | Y |
| 5 | Research use of Android Studio for UI | Y |
| 6 | Delegate Roles for Each Team Member | Y |
| 7 | Select Design Tools (Umlet) | Y |
| 8 | Select a Design Process ~~(RUP)~~ (Agile) | Y |
| 9 | Create Draft Proposal by Saturday (28 April 2018) | Y |
| 10 | Program/Document Version Control (GitHub/WordPress) | Y |
| 11 | Device to be Used | Ongoing |
| 12 | Possible Test Cases for Project Discussion | Ongoing |
| 13 | Create a Structure of Program Design and Basic Things | Y |
| 14 | Discuss on Diagrams Required | Ongoing |
| 15 | Documentation (ongoing process) | Ongoing |

Programming Task List

|  |  |  |
| --- | --- | --- |
| Task | Description of Task | Complete (Y/N) |
| 1 | GUI – Add Menu | Y |
| 2 | GUI – Switching Pages of the UI | Y |
| 3 | GUI – Reading on VCS | Y |
| 4 | GUI – Logging for Administrative use | Y |
| 5 | GUI – Pop ups (Toast) | Y |
| 6 | GUI – TextViews Scrolling | Y |
| 7 | GUI – Prevent Clicking on TextViews | Y |
| 8 | Cross-Compilation of TCPDump Binary for Android | Y |
| 9 | Rooting Nexus 5 with CF-Auto-Root | Y |

Discussion continues